10-10-2016 Meeting Agenda and Notes

Stats: 349 open bugs, up from 346

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
1. Individual Done and Todo
- Dmitry:
  - Didn’t do at all: Regressions :(
  - Done:
    - Started the SVG loading works. Basically I write unittests that check what features are implemented and which not. I covered “Chapter 7” of the standard and atm almost finished “Chapter 11”
  - TODO:
    - Work on SVG further. Probably, finish loading stuff and try to connect it to Krita.
    - 3.1 regressions? (Yes, please, no question about it!)
    - Make address labels for Irina
    - Order postcards for KS 2016
- Wolthera:
  - Done:
    - Testing, didn’t do much else.
    - Attempted to write a fill layer plug-in, but that’s being throttled by weird updates in the generator layers.
    - Attempted to see if the source-over made much difference for the opacity/color smudge 8bit bug. It didn;t.
    - Attempted to make it possible for people to store the paths.
    - Made inking page in the docs.
  - Not done:
    - CMYK selector bug
    - Speed-ups, which I don’t want to work on until I know people are actually using the selector and no other big bugs are there. I don’t want to end up having to fight with premature optimisation.
- Scott:
  - Doing:
    - Work on UI wireframes and discussion for the following:
      - Text Tools
      - Vector Tools
    - Release Notes for upcoming 3.1
    - Documentation on some user manual tasks
- Boud:
  - Not Done
    - New builds: there weren't enough bug fixes to make it worth the day I spend on builds
    - Refactor the import/export filter error feedback mechanism. I ran out of time for that.
  - Done
    - Phabricator reviews
    - Added tablet-pro profiles and contacted author about their demo video
    - Fixed issues with export refactoring
    - Started building the build framework for the scripting plugin
    - some bug fixing
    - Checked DVD sales: Secrets hasn't been a big seller, only about 60-70 copies.
  - Todo
    - Lower the price for all dvd's
    - Lower the price of Krita on Steam and redo
    - Submit tax return over previous quarter
    - More python stuff: hopefully get it building on OSX and Windows as well, before I start working on the API
    - More bug fixing for 3.1
    - Setup x86 builds on a Windows vm
    - The rest of my todo...
- Animtim:
  - Done: update default tags and kritarc
  - Doing:
    - Preparing animation video tutorials
- Laurent
- Tyyppi:
- Nimmy:
  - Done:
    - QT patch fix (https://codereview.qt-project.org/#/c/166202/)
  - Not done:
    - OCIO Bug 369474
- Windragon
  - Boud merged the embedded drmingw patch; that needs to be tested by more people
  - Try compiling MinGW builds with more hardening: https://phabricator.kde.org/T3917
    - This may affect drmingw as ASLR loads modules to different base addresses
  - Investigate reducing build time on Windows
- Irina
  - List of whatever is needed from the printer is done
  - Waiting for the address database (Dmitry)
3.1 Release Status
List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush